# YPL CONNECT - COMPLETE PROJECT HANDOFF DOCUMENT

This document preserves the complete project context so development can continue from the exact checkpoint after chat loss.

# PROJECT VISION

YPL Connect is an AI recruitment intelligence platform.

Goal:
Build a recruiter assistant that understands CVs, understands jobs, ranks candidates intelligently, and explains recommendations.

Pipeline:
CV Upload -> Extraction -> AI Understanding -> Candidate Intelligence -> Embeddings -> Job Understanding -> Matching -> Ranked Recommendations.

# TECH STACK

Next.js 16
TypeScript
React 19
PostgreSQL
Prisma 7.9.1
Ollama local AI provider
Zod validation
R2 storage
tsx testing scripts

# DEVELOPMENT METHOD

The project follows practical AI improvement.

Every feature:
1. Implement
2. Create test script
3. Run with CV/job data
4. Observe output
5. Benchmark improvement
6. Stabilize
7. Commit

The goal is intelligence improvement, not only coding.

# COMPLETED PHASES

Phase 0A:
- Transactional application flow
- Atomic CV parsing jobs
- Stale job recovery
- Idempotent CV results

AI-1.0:
CV extraction pipeline.

AI-1.1:
AI validation and persistence boundary.

AI-1.2:
Candidate and job intelligence profiles.

AI-1.3:
Hybrid candidate recommendation.

AI-1.4:
Benchmark framework.

AI-1.5:
Seniority intelligence.

# CURRENT AI CAPABILITIES

Candidate extraction:
- Skills
- Experience
- Education
- Keywords
- Seniority

Job extraction:
- Required skills
- Experience
- Seniority
- Domain
- Responsibilities

Matching:
- Semantic similarity
- Skill matching
- Experience matching
- Seniority matching foundation

Current ranking:
Semantic 50%
Skills 30%
Experience 20%

# VERIFIED RESULTS

Seniority extraction is working.

Examples:

Tanveer Rahman Alif:
3 years -> Mid

optimizly1:
6 years -> Senior

Rukaiya:
1 year -> Junior

Khalid Mahmud:
Strategic HR Leader -> Senior

Candidate search profiles rebuilt successfully.

# IMPORTANT FILE AREAS

lib/ai/
AI extraction, validation, mapping

lib/cv-parser/
CV processing

lib/candidate-search/
Search and ranking

lib/job-intelligence/
Job understanding

lib/job-matching/
Recommendation engine

scripts/
Testing and benchmarking

# CURRENT TEST COMMANDS

npx tsc --noEmit

npx tsx scripts/rebuild-candidate-search-profiles.ts

npx tsx scripts/check-search-seniority.ts

npx tsx scripts/test-candidate-recommendation.ts

npx tsx scripts/run-recruitment-benchmark.ts

# REMAINING ROADMAP

AI-1.6:
Senioritiy-aware ranking.
Add seniority score into final recommendation ranking and benchmark before/after results.

AI-1.7:
Failed CV processing recovery.
Analyze failed jobs and improve retry/fallback.

AI-1.8:
Advanced skill intelligence.
Add synonyms, related skills, domain matching.

AI-1.9:
Explainable recruitment intelligence.
Improve why selected/rejected explanations.

AI-2.0:
Recruiter feedback learning loop.

# NEXT START POINT

Continue from Phase AI-1.6.

First:
1. Review recommendation-score.ts
2. Integrate seniority matching carefully
3. Update benchmarks
4. Compare ranking changes
5. Commit stable checkpoint.

# WORKING RULES

Always:
- Use exact file paths.
- Provide commands when creating files.
- Make small safe changes.
- Run npx tsc --noEmit.
- Test output before moving forward.

Avoid:
- Large rewrites.
- Architecture changes without evidence.
- Adding unnecessary dependencies.